# Payment Module Integration Brief

Property CRM | Prepared 2026-06-30

# Purpose

This brief explains the current payment module status, how tenant/rent payments are intended to work, and what is needed from the payment gateway provider to complete a real online payment integration.

# Executive Summary

- The CRM already supports payment records, rent collection dashboards, tenant payment ledgers, proof-of-payment upload, landlord verification, invoice/payment references, reminders, and overdue tracking.

- PayFast recurring billing exists for landlord subscription billing only. It is separate from tenant rent payments.

- Paystack/Stripe-style tenant payment routes exist, but they are either mocked or incomplete for production use.

- The key integration gap is a real tenant/booking payment gateway flow with secure server-side initiation, webhook verification, status updates, reconciliation data, and failure handling.

# Current Status

| Area | Status | Notes |
| --- | --- | --- |
| Payment records | Implemented | Payment model stores tenant, property, booking, amount, currency, method, due date, status, invoice/reference, proof, and verification fields. |
| Rent collection dashboard | Implemented | Landlord can monitor paid, pending, overdue, and pending-verification payments. |
| Tenant portal payment ledger | Implemented | Tenant can see payment history and payment status. |
| Proof of payment | Implemented | Tenant uploads proof; landlord approves or rejects; status moves through PENDING_VERIFICATION to PAID or back to PENDING. |
| PayFast subscriptions | Implemented for subscriptions | Used for landlord subscription billing, BillingInvoice records, and PayFast ITN webhook audit. |
| Tenant online payments | Not production-ready | Paystack/Stripe-style endpoints are placeholder or mock-based and need the provider gateway integration. |
| Gateway webhooks for rent payments | Needed | A production webhook must verify signatures and update the Payment record server-side. |

## Current Manual / EFT Proof Flow

| Tenant sees payment | -> | Pays by EFT | -> | Uploads proof | -> | Landlord verifies | -> | Payment marked PAID |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Target Online Gateway Flow

| Tenant opens invoice | -> | Gateway checkout | -> | Webhook verifies | -> | Payment updated | -> | Dashboards refresh |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

# How the Target Gateway Flow Should Work

- Tenant or guest opens a payable Payment record from the portal, invoice page, or booking payment screen.

- The CRM sends payment ID, amount, currency, payer email, callback URL, and metadata to the gateway initiation endpoint.

- The gateway returns a hosted checkout URL, payment intent, or access token.

- Payer completes payment on the gateway-hosted checkout.

- Gateway sends a server-to-server webhook to the CRM.

- CRM verifies signature, amount, currency, status, and reference/idempotency key before updating the Payment record.

- CRM marks payment PAID, FAILED, REFUNDED, or leaves it PENDING depending on the verified gateway event.

- Rent collection, tenant ledger, booking payment status, audit log, and notifications update from the verified server result.

## Important Production Rule

The frontend callback should not be the source of truth for marking a payment as paid. It can show the user a result screen, but the Payment record should only be finalized after the backend verifies a trusted gateway webhook or verification API response.

# Relevant Data Structures

| Structure | Purpose | Key fields |
| --- | --- | --- |
| Payment | Main tenant, booking, rent, deposit, utility, or fee payment record. | id, paymentReference, paymentType, amount, currency, paymentMethod, paymentDate, dueDate, status, invoiceNumber, tenantId, propertyId, bookingId, bankReference, proof/verification fields |
| PaymentStatus | Operational payment state. | PENDING, PENDING_VERIFICATION, PARTIALLY_PAID, PAID, OVERDUE, REFUNDED, FAILED |
| PaymentMethod | How payment was made. | CASH, EFT, CREDIT_CARD, DEBIT_CARD, PAYSTACK, PAYPAL, OTHER. This may need a new provider-specific value. |
| PayFastSubscription | Landlord subscription billing only. | merchantReference, payfastSubscriptionId, amount, frequency, status, billing dates |
| BillingInvoice | Subscription invoices only. | invoiceNumber, periodStart, periodEnd, baseFee, propertyFees, totalAmount, status, payfastPaymentId |
| PayFastTransaction | PayFast subscription webhook audit. | payfastPaymentId, merchantReference, paymentStatus, amountGross, amountFee, amountNet, raw ITN data, verification flags |

# Integration Touchpoints

| Touchpoint | Current route or area | Integration need |
| --- | --- | --- |
| Tenant online payment initiation | /api/tenant/payments/paystack/initialize | Replace or generalize this route for the provider gateway; validate ownership, amount, currency, and payable status. |
| Payment completion | /api/tenant/payments/[id]/complete | Do not rely on this as final proof in production; use backend verification/webhooks before marking PAID. |
| Provider webhook | New route needed, e.g. /api/webhooks/<provider> | Verify signature/IP/amount/reference, store raw event, update Payment status idempotently. |
| Landlord booking payments | /api/payments/paystack and /api/payments/stripe | Existing routes are mock-oriented; decide whether provider supports bookings as well as tenant rent payments. |
| Subscription billing | /api/webhooks/payfast | Existing PayFast subscription webhook can be used as a reference pattern, but it is not tenant rent payment processing. |

# What We Need From the Gateway Provider

- API documentation for payment initiation, verification, refunds, and webhooks.

- Sandbox credentials, test cards/test payment flows, and dashboard access if available.

- Production credential requirements and go-live checklist.

- Webhook event list, payload examples, retry behavior, idempotency keys, and signing/security method.

- Supported payment methods and currencies, especially ZAR support.

- Whether the gateway supports once-off payments, recurring payments, or both.

- Expected callback/redirect URL format for success, cancellation, and failure.

- Required metadata format so we can pass paymentId, tenantId, landlord/userId, propertyId, bookingId, and invoice/payment reference.

- Settlement, fees, payout timing, reconciliation exports, and transaction reference mapping.

- Refund, reversal, failed payment, chargeback/dispute, and cancellation handling details.

# Questions for the Provider

| Question | Why it matters |
| --- | --- |
| Can every payment carry our internal paymentId and paymentReference as metadata? | This is required to safely map gateway events back to CRM Payment records. |
| What signature algorithm or header should be used to verify webhooks? | We need server-side trust before changing payment status. |
| Does the gateway send separate events for authorized, paid, failed, refunded, and disputed payments? | PaymentStatus mapping depends on the provider event model. |
| Can the gateway guarantee idempotent webhook identifiers? | Prevents duplicate PAID updates when webhooks retry. |
| Can the checkout amount be locked server-side? | Prevents the payer from changing amount or currency outside the CRM. |
| How are settlements and fees reported? | Needed for landlord reconciliation and future reports. |

# Recommended Next Steps

- Provider sends gateway docs, sandbox credentials, webhook examples, and supported payment method/currency details.

- We map gateway statuses into PaymentStatus and decide whether PaymentMethod needs a provider-specific enum value.

- Build backend initiation route for tenant/rent payments using existing Payment ownership and payable-status checks.

- Build provider webhook route with signature verification, idempotency, amount checks, raw event logging, and Payment updates.

- Run sandbox tests for successful payment, failed payment, cancelled checkout, duplicate webhook, refund, and amount mismatch.

- Only after webhook verification is stable, enable the online payment option in the tenant portal.